CROSSANGLE INTERIOR

cross-angle-v2.surge.sh

ACCESSIBILITY & ARCHITECTURE AUDIT REPORT

Including: WCAG 2.1 AA Compliance · Admin Dashboard · Data Schema · Implementation Plan

Version 1.0 — February 19, 2026

Auditor: Internal QA Team · Cross Angle Interior Studio

Stack: React / TypeScript / Supabase · Hosted: Surge.sh

# 1. Executive Summary

This report documents the findings of a comprehensive audit conducted on the Cross Angle Interior web platform (cross-angle-v2.surge.sh) and its associated admin panel. The audit covers three domains: (1) WCAG 2.1 AA accessibility compliance for the public-facing website; (2) Admin dashboard functional quality and data accuracy; and (3) Data architecture review for the Supabase backend.

| Audit Domain | Issues Found | Critical | Status |
| --- | --- | --- | --- |
| WCAG 2.1 AA Accessibility | 5 | 2 | FAIL |
| Admin Dashboard Functional Audit | 4 | 1 | WARN |
| Data Schema & Architecture | 6 | 2 | WARN |
| Estimate Leads Module | 2 | 1 | FAIL |

⚠ Audit Scope Note The public site cross-angle-v2.surge.sh was audited against WCAG 2.1 Level AA criteria using axe-core rules, manual keyboard navigation testing, and NVDA screen reader simulation. The admin panel (localhost:4173/admin) was evaluated for functional completeness, data accuracy, and architectural consistency against the schema specification.

# 2. Audit Methodology

## 2.1 Tools & Testing Environment

| Tool / Method | Purpose | Standard / Reference |
| --- | --- | --- |
| axe-core DevTools (v4.9) | Automated DOM accessibility scanning | WCAG 2.1 Level AA |
| WAVE Browser Extension | Visual overlay of ARIA landmarks & errors | WCAG 2.1 Level AA |
| NVDA 2024.1 (Windows) | Screen reader simulation — keyboard nav | EN 301 549 |
| Keyboard-only Navigation | Tab order, focus trap, interactive controls | WCAG 2.1 SC 2.1.1 |
| Lighthouse (Chrome 122) | Performance + accessibility automated scores | Google Lighthouse v11 |
| Manual Code Review | React component structure, ARIA usage | WAI-ARIA 1.2 |
| Supabase Dashboard | Schema review, index audit, RLS policies | PostgreSQL best practices |
| Admin Panel Walk-through | Functional completeness per specification | Internal spec v1.0 |

## 2.2 Testing Dates & Scope

Audit Date: February 19, 2026

Public URL: https://cross-angle-v2.surge.sh

Admin URL: http://localhost:4173/admin (dev build)

Framework: React 18 + TypeScript + Vite

Backend: Supabase (PostgreSQL)

WCAG Target Level: Level AA (2.1)

# 3. Accessibility Audit — WCAG 2.1 AA

## 3.1 Automated Scan Results Summary

The axe-core automated scan identified 5 distinct violation categories across the public site. Two were classified as Critical (must fix immediately), two as Serious (must fix before launch), and one as Moderate.

| # | Issue Description | WCAG Criterion | Severity | Component | axe Rule ID |
| --- | --- | --- | --- | --- | --- |
| 1 | Navbar and Footer inside <main> — breaks landmark structure | 1.3.1, 2.4.1 | CRITICAL | Index.tsx | landmark-main-is-top-level |
| 2 | Nested interactive controls in Portfolio cards | 4.1.2 | CRITICAL | Portfolio.tsx | nested-interactive |
| 3 | Duplicate alt text on BeforeAfterShowcase thumbnails | 1.1.1 | SERIOUS | BeforeAfterShowcase.tsx | image-alt-redundant |
| 4 | Scrollable thumbnail region not keyboard accessible | 2.1.1 | SERIOUS | Portfolio.tsx (Lightbox) | scrollable-region-focusable |
| 5 | role='button' on non-interactive article element | 4.1.2 | MODERATE | Portfolio.tsx | aria-allowed-role |

## 3.2 Detailed Issue Breakdown

### Issue 1 — Landmark Structure: Nav/Footer Inside <main>  [CRITICAL]

🔴 WCAG 2.1 Success Criteria: 1.3.1 (Info and Relationships) + 2.4.1 (Bypass Blocks) Screen reader users rely on landmark regions (nav, main, footer) to skip repetitive content. When <Navbar> and <Footer> are rendered inside the <main> element, screen reader software announces the entire page as a single region, eliminating the ability to jump between sections. This violates the foundational navigation contract for assistive technology users.

Current structure (INCORRECT):

<main>

<Navbar />        {/* ❌ Should NOT be inside <main> */}

<HeroSection />

<ServicesSection />

...

<Footer />        {/* ❌ Should NOT be inside <main> */}

</main>

Required structure (CORRECT):

<Navbar />           {/* ✅ Top-level landmark */}

<main>

<HeroSection />

<ServicesSection />

...

</main>

<Footer />           {/* ✅ Top-level landmark */}

File to Modify: src/Index.tsx

Risk Level: Low — visual layout unchanged; semantic-only restructure

Test Verification: Use WAVE or axe to confirm nav, main, footer are peer-level landmarks

### Issue 2 — Nested Interactive Controls in Portfolio Cards  [CRITICAL]

🔴 WCAG 2.1 SC 4.1.2: Name, Role, Value The Portfolio component wraps each project <article> with role='button' and tabIndex={0}, then places a <button> (lightbox trigger) and a <Link> (View Full Project) inside it. Screen readers cannot reliably interpret nested interactive elements — the outer role='button' intercepts all child interactions, making the inner button and link inaccessible to keyboard and AT users.

Problem pattern:

<article role='button' tabIndex={0}>   {/* ❌ */}

<button onClick={openLightbox}>       {/* ❌ Nested inside role=button */}

<img src={project.thumbnail} />

</button>

<Link to={project.url}>              {/* ❌ Nested link */}

View Full Project

</Link>

</article>

Required fix:

<article>                               {/* ✅ Plain article, no role */}

<button onClick={openLightbox}        {/* ✅ Direct lightbox trigger */}

aria-label={`Open ${project.title} gallery`}>

<img src={project.thumbnail} alt=''/> {/* alt='' — title is in button */}

</button>

<Link to={project.url}>              {/* ✅ Independent interactive element */}

View Full Project

</Link>

</article>

File to Modify: src/components/Portfolio.tsx

Lines Affected: Article wrapper (~L42), button element (~L48), Link element (~L56)

Test Verification: Tab through Portfolio: focus must hit image button then link separately

### Issue 3 — Redundant Alt Text on BeforeAfterShowcase  [SERIOUS]

🟠 WCAG 2.1 SC 1.1.1: Non-text Content In the BeforeAfterShowcase component, each project thumbnail <img> carries the full project title as its alt attribute. The containing <button> or label element already presents that title as text. Screen readers announce the title twice — once from the image alt and once from the surrounding text — creating a confusing experience.

Current (causes double-reading):

<img src={thumb.url} alt={project.title} />   {/* ❌ */}

<span className="sr-only">{project.title}</span>

Required fix — decorative image:

<img src={thumb.url} alt="" />               {/* ✅ decorative */}

<span className="sr-only">{project.title}</span>

File to Modify: src/components/BeforeAfterShowcase.tsx

Test Verification: NVDA announces title once per thumbnail. No 'graphic' announcement.

### Issue 4 — Scrollable Thumbnail Strip Not Keyboard Accessible  [SERIOUS]

🟠 WCAG 2.1 SC 2.1.1: Keyboard The lightbox dialog in Portfolio.tsx contains a horizontally scrollable strip of project thumbnails. This container has overflow-x: scroll but no tabIndex or role attribute. Keyboard users and screen reader users cannot scroll or navigate this strip without a pointing device.

Required fix — add ARIA attributes to scrollable container:

<div

className="thumbnail-scroll-strip"

tabIndex={0}

role="region"

aria-label="Project thumbnails"

>

{/* thumbnails */}

</div>

File to Modify: src/components/Portfolio.tsx (Lightbox sub-component)

Test Verification: Tab reaches strip; arrow keys scroll; screen reader announces region label

### Issue 5 — Incorrect role='button' on Article Element  [MODERATE]

The role='button' attribute on the <article> wrapper (covered in Issue 2) also independently violates WCAG 4.1.2 because the article element does not support implicit or explicit button semantics. The fix outlined in Issue 2 removes this attribute, resolving both violations simultaneously.

## 3.3 Lighthouse Scores (Pre-Fix Baseline)

| Category | Score (Pre-Fix) | Target | Grade |
| --- | --- | --- | --- |
| Accessibility | 67 / 100 | ≥ 90 | FAIL |
| Performance | 84 / 100 | ≥ 90 | WARN |
| Best Practices | 91 / 100 | ≥ 90 | PASS |
| SEO | 88 / 100 | ≥ 90 | WARN |
| PWA | N/A | Optional | INFO |

# 4. Admin Dashboard Functional Audit

The admin panel at /admin was reviewed against the functional specification (v1.0) and the data architecture document. Four functional issues were identified.

| # | Finding | Module | Priority | Status |
| --- | --- | --- | --- | --- |
| 1 | /admin/estimate-leads renders blank black screen (JS runtime error) | Estimator | CRITICAL | FAIL |
| 2 | Leads list view renders rows with Status pill only — Name/Service/Date columns empty | Leads CRM | HIGH | FAIL |
| 3 | Dashboard KPI cards show hardcoded zeroes — not querying Supabase | Dashboard | HIGH | WARN |
| 4 | Team Members module: empty state shown but Add Member modal not implemented | Team Mgmt | MEDIUM | WARN |

## 4.1 Finding Detail — Estimate Leads Blank Screen

🔴 CRITICAL — /admin/estimate-leads (Screenshot 139) The Estimate Leads route renders a completely blank black screen. Browser DevTools console shows an uncaught runtime exception during component mount. The probable cause is an unhandled empty-array response from Supabase when no estimate leads exist — the component attempts to destructure or map over undefined instead of an empty array.

Likely root cause pattern:

// Current (broken)

const { data } = await supabase.from('estimate_leads').select('*');

setLeads(data); // data is null when table is empty ❌

// Fix

setLeads(data ?? []); // Always initialize to array ✅

## 4.2 Finding Detail — Leads List View Missing Data

🟠 HIGH — Leads CRM, List View (Screenshot 140) Switching the Leads CRM from Board view to List view shows rows with only the Status pill rendered. The Name, Service, Date, and Source columns are empty. This indicates the table columns are mapping to undefined properties — likely a field name mismatch between the Supabase query response shape and the component's expected data model.

Recommended field mapping verification:

// Check Supabase select matches component expectations

const { data } = await supabase

.from('leads')

.select('id, name, email, service_interest, status, created_at, lead_source');

// Ensure table columns reference correct field names:

// 'name' not 'full_name', 'service_interest' not 'service'

## 4.3 Finding Detail — Dashboard KPI Cards Hardcoded

🟠 HIGH — Dashboard Overview The four KPI summary cards (Active Projects, New Leads, Total Views, Testimonials) display static values (0, 2, 0, 0) that do not change when content is added or removed. These values are hardcoded in the component state initializers and are never replaced by live Supabase COUNT() query results. This makes the dashboard misleading as a business intelligence tool.

Required Supabase queries for each KPI:

// Active Projects

const { count: projectCount } = await supabase

.from('projects').select('*', { count: 'exact', head: true })

.eq('status', 'published');

// New Leads (this month)

const { count: leadCount } = await supabase

.from('leads').select('*', { count: 'exact', head: true })

.gte('created_at', startOfMonth);

// Testimonials

const { count: testCount } = await supabase

.from('testimonials').select('*', { count: 'exact', head: true });

# 5. Data Architecture Audit

The Supabase schema was reviewed against the architecture specification. Six issues were identified — two classified as critical data integrity risks.

## 5.1 Schema Issue Summary

| # | Issue | Table | Severity | Type | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | leads.lead_source has no CHECK constraint — free-text allows 'Mumbai', 'mumbai', 'MUMBAI' as separate groups | leads | CRITICAL | Constraint | FAIL |
| 2 | No indexes on lead_source, city, lead_type — GROUP BY queries do full table scans | leads | CRITICAL | Performance | FAIL |
| 3 | projects.images stored as JSONB text blob — no schema validation | projects | HIGH | Schema | WARN |
| 4 | site_settings uses key/value text columns with no type enforcement | site_settings | HIGH | Schema | WARN |
| 5 | No RLS (Row Level Security) policies confirmed on leads and users tables | leads, users | HIGH | Security | WARN |
| 6 | blogs.author is a free-text string — not a FK reference to users table | blogs | MEDIUM | Referential | WARN |

## 5.2 Critical Fix — Data Standardization Constraints

Add CHECK constraints and enums to leads table:

-- Step 1: Standardize existing data

UPDATE leads SET lead_source = LOWER(TRIM(lead_source));

UPDATE leads SET city = INITCAP(TRIM(city));

-- Step 2: Create enum type

CREATE TYPE lead_source_enum AS ENUM (

'website_contact', 'estimator', 'style_quiz',

'whatsapp', 'instagram', 'referral', 'other'

);

-- Step 3: Alter column to use enum

ALTER TABLE leads

ALTER COLUMN lead_source TYPE lead_source_enum

USING lead_source::lead_source_enum;

## 5.3 Critical Fix — Missing Indexes

Add indexes for all GROUP BY / WHERE fields used in dashboard queries:

-- Dashboard aggregation indexes

CREATE INDEX idx_leads_source  ON leads(lead_source);

CREATE INDEX idx_leads_city    ON leads(city);

CREATE INDEX idx_leads_type    ON leads(lead_type);

CREATE INDEX idx_leads_budget  ON leads(budget_range);

CREATE INDEX idx_leads_time    ON leads(created_at DESC);

CREATE INDEX idx_projects_tag  ON projects(service_tag);

CREATE INDEX idx_projects_stat ON projects(status);

## 5.4 Recommended Schema — Leads Table (Target State)

| Column | Type | Nullable | Constraint / Notes |
| --- | --- | --- | --- |
| id | UUID | NOT NULL | PRIMARY KEY DEFAULT gen_random_uuid() |
| name | TEXT | NOT NULL | CHECK (char_length(name) > 0) |
| email | TEXT | NOT NULL | CHECK (email ~* '^[^@]+@[^@]+\.[^@]+$') |
| phone | TEXT | NULL |  |
| service_interest | TEXT | NULL |  |
| lead_source | lead_source_enum | NOT NULL | ENUM — prevents free-text fragmentation |
| lead_type | lead_type_enum | NULL | ENUM values: interior, renovation, consultation, commercial |
| city | TEXT | NULL | INITCAP normalization applied on insert trigger |
| budget_range | TEXT | NULL | ENUM or CHECK IN ('below_10L','10L_25L','25L_50L','above_50L') |
| message | TEXT | NULL |  |
| status | lead_status_enum | NOT NULL | DEFAULT 'new'; values: new, contacted, qualified, proposal, won, lost |
| created_at | TIMESTAMPTZ | NOT NULL | DEFAULT NOW() |
| updated_at | TIMESTAMPTZ | NOT NULL | DEFAULT NOW() — updated via trigger |

# 6. Implementation Plan & Verification Checklist

The following phased implementation plan addresses all identified issues in priority order. Each item includes a verification step to confirm resolution.

## Phase 1 — Critical Fixes (Day 1 — Immediate)

### P1.1: Fix Landmark Structure (Index.tsx)

- Open src/Index.tsx

- Move <Navbar /> above the opening <main> tag

- Move <Footer /> below the closing </main> tag

- Save and verify build compiles without errors

- Verify: Run axe-core scan — landmark-main-is-top-level violation should be resolved

- Verify: WAVE tool shows nav, main, footer as distinct landmark icons

### P1.2: Fix Portfolio Nested Interactives (Portfolio.tsx)

- Remove role='button' and tabIndex={0} from <article> wrapper

- Wrap the project thumbnail <img> in a dedicated <button> with onClick={openLightbox}

- Add aria-label={`Open ${project.title} gallery`} to the button

- Set alt='' on the thumbnail <img> (decorative — title is in button label)

- Ensure <Link> to project URL remains a separate, independent element

- Verify: Tab through Portfolio — focus hits image button, then link as separate stops

- Verify: Screen reader announces button label once, without image filename

### P1.3: Fix Estimate Leads Blank Screen

- Locate the Supabase fetch in the EstimateLeads component

- Change setLeads(data) to setLeads(data ?? [])

- Add error boundary or try/catch around the fetch

- Render an empty state component when leads array length is 0

- Verify: Navigate to /admin/estimate-leads — page renders (empty state or data, never blank)

## Phase 2 — High Priority (Days 2–3)

### P2.1: Fix BeforeAfterShowcase Alt Text (BeforeAfterShowcase.tsx)

- Locate all <img> elements inside thumbnail buttons in the component

- Set alt="" on each thumbnail image (decorative — button text provides the label)

- Ensure the surrounding button or label still exposes the project title to AT

- Verify: NVDA reads each thumbnail button once — no 'graphic PROJECT_NAME graphic PROJECT_NAME' duplication

### P2.2: Fix Scrollable Thumbnail Strip (Portfolio.tsx — Lightbox)

- Locate the thumbnail scroll container div in the Lightbox sub-component

- Add tabIndex={0} to make it keyboard focusable

- Add role='region' and aria-label='Project thumbnails'

- Verify: Tab reaches the container; arrow keys scroll; axe reports no scrollable-region-focusable violation

### P2.3: Connect Dashboard KPIs to Supabase

- Create a useDashboardStats() hook that fires four parallel Supabase COUNT queries

- Replace hardcoded state initializers (useState(0)) with values from the hook

- Add a loading skeleton state for KPI cards during fetch

- Verify: Add a test project in admin — Active Projects card increments in real time

### P2.4: Fix Leads List View Field Mapping

- Console.log the raw Supabase response in the Leads component

- Map actual field names (e.g. service_interest, created_at) to table column accessors

- Verify: List view shows Name, Service, Status, Date, Source populated for both test leads

## Phase 3 — Database & Security (Days 4–5)

### P3.1: Standardize Existing Leads Data

- Run UPDATE leads SET lead_source = LOWER(TRIM(lead_source))

- Run UPDATE leads SET city = INITCAP(TRIM(city))

- Audit for duplicates by email/phone; merge manually if found

### P3.2: Apply Schema Constraints & Indexes

- Create lead_source_enum, lead_type_enum, lead_status_enum Postgres types

- ALTER leads columns to use enum types

- Run CREATE INDEX statements for all GROUP BY fields (section 5.3)

- Verify: EXPLAIN ANALYZE on dashboard aggregation queries shows Index Scan, not Seq Scan

### P3.3: Enable RLS on Sensitive Tables

- Enable RLS: ALTER TABLE leads ENABLE ROW LEVEL SECURITY

- Enable RLS: ALTER TABLE users ENABLE ROW LEVEL SECURITY

- Create policy: allow SELECT, INSERT, UPDATE, DELETE only for authenticated users

- Verify: Unauthenticated API call to /rest/v1/leads returns 403 or empty result

### P3.4: Add Team Members CRUD Modal

- Implement the Add Member modal component (form: name, role, photo URL, social links)

- Wire to Supabase INSERT on team_members table

- Implement Edit and Delete actions per row

- Verify: Add a member — appears in table; delete removes it; page refresh persists state

## Phase 4 — Verification & Sign-off

| # | Verification Test | Method | Result |
| --- | --- | --- | --- |
| 1 | Run axe-core full scan — 0 Critical, 0 Serious violations | Automated | PENDING |
| 2 | Lighthouse Accessibility score ≥ 90 | Automated | PENDING |
| 3 | Keyboard-only navigation through entire public site without traps | Manual | PENDING |
| 4 | NVDA screen reader: Portfolio, BeforeAfterShowcase, Nav, Footer landmarks | Manual | PENDING |
| 5 | Admin: /admin/estimate-leads renders without error | Manual | PENDING |
| 6 | Admin: Leads list view shows all columns populated | Manual | PENDING |
| 7 | Admin: Dashboard KPIs reflect live Supabase data | Manual | PENDING |
| 8 | Admin: Team Members modal creates and deletes records | Manual | PENDING |
| 9 | Database: EXPLAIN on leads GROUP BY shows Index Scan | SQL | PENDING |
| 10 | Database: Unauthenticated API call to leads returns 403 | API test | PENDING |

# 7. Appendix

## 7.1 WCAG 2.1 Criteria Reference

| Criterion | Title | Description |
| --- | --- | --- |
| 1.1.1 | Non-text Content | All non-text content has a text alternative serving equivalent purpose. |
| 1.3.1 | Info & Relationships | Information, structure, and relationships are determinable programmatically. |
| 2.1.1 | Keyboard | All functionality is operable through a keyboard interface. |
| 2.4.1 | Bypass Blocks | A mechanism to bypass blocks of content repeated on multiple pages. |
| 4.1.2 | Name, Role, Value | All UI components have name, role, and value determinable by AT. |

## 7.2 Dashboard KPI Specification

| KPI Metric | Supabase Query | Notes |
| --- | --- | --- |
| Total Leads | SELECT COUNT(*) FROM leads | All statuses |
| Leads by Source | SELECT lead_source, COUNT(*) FROM leads GROUP BY lead_source | Requires enum constraint |
| Leads by City | SELECT city, COUNT(*) FROM leads GROUP BY city | Requires INITCAP normalization |
| Leads by Budget | SELECT budget_range, COUNT(*) FROM leads GROUP BY budget_range | Requires enum |
| Total Projects | SELECT COUNT(*) FROM projects WHERE status='published' | Published only |
| Projects by Tag | SELECT service_tag, COUNT(*) FROM projects GROUP BY service_tag | Indexed field |
| Active Services | SELECT COUNT(*) FROM services WHERE status='active' |  |
| Leads This Month | SELECT COUNT(*) FROM leads WHERE created_at >= date_trunc('month', NOW()) | Index on created_at |

## 7.3 Document Change Log

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 19 Feb 2026 | Internal QA Team | Initial audit report — all sections |

For questions regarding this audit, contact the Cross Angle Interior development team. All findings should be tracked in the project issue tracker with reference to the issue numbers in this document.